# ClockMesh — Next Implementation Step

Revised against mcrooks83/ClockMesh main branch

Purpose. Define the next TDD increment from the code that is actually present in the repository: promote an unknown-scale clock from RATE_ESTIMATING to ALIGNED after sufficient clean timestamp-pair evidence, then expose a learned source-to-reference mapping.

# 1. Verified repository baseline

The following is the current behaviour on main and is the starting point for this increment.

| Current capability | Verified status |
| --- | --- |
| UNOBSERVED initial state | Implemented |
| First pair -> ANCHORED | Implemented |
| Unknown-scale anchor mapping | Unavailable by design |
| Known nominal scale + first pair | Immediate provisional mapping implemented |
| Second pair -> RATE_ESTIMATING | Implemented |
| Two-point estimated scale | Implemented |
| ALIGNED transition | Not implemented |
| Learned unknown-scale mapping | Not implemented |
| Residual / jitter quality checks | Not implemented |
| 5-second calibration deadline behaviour | Config exists; behaviour not implemented |
| TRACKING behaviour | Enum exists; behaviour not implemented |
| Synthetic clock helper | Placeholder comments only |

Important baseline detail: AffineClockModel currently stores observation_count as an integer plus the first anchor pair and a provisional estimated scale. It does not yet retain ClockObservation objects, even though ClockObservation is already defined in types.py.

# 2. Goal of this increment

Add one deterministic perfect-clock test to tests/test_alignment.py.

Retain calibration observations so the model can fit across more than two pairs.

Estimate the affine scale from all retained calibration observations using centred ordinary least squares.

Promote to ALIGNED only after the existing minimum-observation and 2-second reference-span policies are met.

Make learned mapping available once ALIGNED.

Keep all existing tests and known-scale behaviour working unchanged.

Explicitly out of scope for this increment: residual thresholds, MAD/Huber fitting, jitter/outlier rejection, slope-stability checks, 5-second fallback/deadline resolution, TRACKING, clock epochs/resets, observation thinning, chained clock paths, and Nexus N3 integration.

# 3. New acceptance test

Add the following to tests/test_alignment.py. This is the first test that requires the model to enter ALIGNED.

"""Tests for promotion to an aligned clock model."""

import pytest

from clock_mesh import AffineClockModel, ClockModelState

def test_60hz_unknown_scale_clock_aligns_after_two_seconds() -> None:

model = AffineClockModel()

source_start = 32_000_000.0

reference_start_ns = 50_000_000_000

# ClockMesh is not told the source units. The synthetic relationship is:

#     1 source unit = 1,000 reference nanoseconds

# 121 observations give 120 intervals at 60 Hz = exactly 2 seconds.

for index in range(121):

elapsed_s = index / 60.0

source_time = source_start + elapsed_s * 1_000_000

reference_time_ns = (

reference_start_ns

+ round(elapsed_s * 1_000_000_000)

)

model.observe(

source_time=source_time,

reference_time_ns=reference_time_ns,

)

assert model.state is ClockModelState.ALIGNED

assert model.observation_count == 121

assert model.mapping_available is True

assert model.estimated_scale_ns_per_source_unit == pytest.approx(

1_000.0,

rel=1e-9,

)

mapped_time = model.map(34_000_000.0)

assert mapped_time is not None

assert mapped_time == pytest.approx(

52_000_000_000,

abs=2,

)

## What this test proves

ClockMesh can learn the scale relationship without being told the source timestamp unit.

The existing 2-second calibration policy is enforced in the known reference domain (nanoseconds).

A learned mapping is not exposed during RATE_ESTIMATING; it becomes available only after ALIGNED.

The test deliberately uses perfect data. Robustness is a later TDD increment.

# 4. Revised model.py implementation

This version is written as a direct extension of the current repository code. New behaviour is limited to observation retention, multi-pair fitting, ALIGNED promotion, and learned mapping.

"""Affine clock-domain model."""

from __future__ import annotations

from .config import ClockAlignmentConfig

from .types import ClockModelState, ClockObservation

class AffineClockModel:

"""Learn and apply an affine mapping between two clock domains.

Mapping:

reference_time = a * source_time + b

The accepted learned mapping is stored in centred form to avoid applying

floating-point arithmetic directly to large absolute reference timestamps.

"""

def __init__(

self,

config: ClockAlignmentConfig | None = None,

) -> None:

self.config = config or ClockAlignmentConfig()

self.state = ClockModelState.UNOBSERVED

self._observations: list[ClockObservation] = []

self._anchor_source_time: int | float | None = None

self._anchor_reference_time_ns: int | None = None

self._estimated_scale_ns_per_source_unit: float | None = None

self._fit_source_anchor: int | float | None = None

self._fit_reference_anchor_ns: int | None = None

self._fit_reference_offset_ns: float | None = None

@property

def observation_count(self) -> int:

"""Return the number of timestamp-pair observations received."""

return len(self._observations)

@property

def mapping_available(self) -> bool:

"""Return whether the model can currently map source timestamps."""

learned_mapping_available = (

self.state in {

ClockModelState.ALIGNED,

ClockModelState.TRACKING,

}

and self._fit_source_anchor is not None

and self._fit_reference_anchor_ns is not None

and self._fit_reference_offset_ns is not None

and self._estimated_scale_ns_per_source_unit is not None

)

if learned_mapping_available:

return True

return (

self._anchor_source_time is not None

and self._anchor_reference_time_ns is not None

and self.config.nominal_scale_ns_per_source_unit is not None

)

@property

def estimated_scale_ns_per_source_unit(self) -> float | None:

"""Return the current learned scale estimate, if available."""

return self._estimated_scale_ns_per_source_unit

def observe(

self,

source_time: int | float,

reference_time_ns: int,

) -> None:

"""Add one observed correspondence between the two clocks."""

self._observations.append(

ClockObservation(

source_time=source_time,

reference_time_ns=reference_time_ns,

)

)

if self.observation_count == 1:

self._anchor_source_time = source_time

self._anchor_reference_time_ns = reference_time_ns

self.state = ClockModelState.ANCHORED

return

# This increment only defines calibration. Once ALIGNED, further

# observations are retained but do not yet alter the accepted model.

# TRACKING will be introduced by a later test-driven change.

if self.state is ClockModelState.ALIGNED:

return

scale, _ = self._calculate_affine_fit()

if scale is not None:

self._estimated_scale_ns_per_source_unit = scale

self.state = ClockModelState.RATE_ESTIMATING

if self._ready_to_align():

self._accept_learned_mapping()

def map(self, source_time: int | float) -> int | None:

"""Map a source timestamp onto the reference clock."""

if not self.mapping_available:

return None

if (

self.state in {

ClockModelState.ALIGNED,

ClockModelState.TRACKING,

}

and self._fit_source_anchor is not None

and self._fit_reference_anchor_ns is not None

and self._fit_reference_offset_ns is not None

and self._estimated_scale_ns_per_source_unit is not None

):

source_delta = source_time - self._fit_source_anchor

mapped_delta_ns = (

self._fit_reference_offset_ns

+ source_delta * self._estimated_scale_ns_per_source_unit

)

return self._fit_reference_anchor_ns + round(mapped_delta_ns)

assert self._anchor_source_time is not None

assert self._anchor_reference_time_ns is not None

assert self.config.nominal_scale_ns_per_source_unit is not None

source_delta = source_time - self._anchor_source_time

return round(

self._anchor_reference_time_ns

+ source_delta * self.config.nominal_scale_ns_per_source_unit

)

def _ready_to_align(self) -> bool:

"""Return whether enough calibration evidence has been observed."""

if self.observation_count < self.config.min_learned_observations:

return False

first_reference_ns = self._observations[0].reference_time_ns

latest_reference_ns = self._observations[-1].reference_time_ns

reference_span_ns = latest_reference_ns - first_reference_ns

return reference_span_ns >= self.config.target_calibration_span_ns

def _accept_learned_mapping(self) -> None:

"""Promote the current affine estimate to an applied mapping."""

scale, offset_ns = self._calculate_affine_fit()

if scale is None or offset_ns is None:

return

anchor = self._observations[0]

self._estimated_scale_ns_per_source_unit = scale

self._fit_source_anchor = anchor.source_time

self._fit_reference_anchor_ns = anchor.reference_time_ns

self._fit_reference_offset_ns = offset_ns

self.state = ClockModelState.ALIGNED

def _calculate_affine_fit(

self,

) -> tuple[float | None, float | None]:

"""Estimate scale and offset with centred ordinary least squares.

The fit is performed on deltas from the first observation:

reference_delta = scale * source_delta + offset

This avoids regressing directly against large absolute timestamps.

"""

if self.observation_count < 2:

return None, None

anchor = self._observations[0]

source_deltas = [

float(observation.source_time - anchor.source_time)

for observation in self._observations

]

reference_deltas = [

float(

observation.reference_time_ns

- anchor.reference_time_ns

)

for observation in self._observations

]

mean_source = sum(source_deltas) / len(source_deltas)

mean_reference = sum(reference_deltas) / len(reference_deltas)

denominator = sum(

(source_delta - mean_source) ** 2

for source_delta in source_deltas

)

if denominator == 0:

return None, None

numerator = sum(

(source_delta - mean_source)

* (reference_delta - mean_reference)

for source_delta, reference_delta in zip(

source_deltas,

reference_deltas,

)

)

scale = numerator / denominator

offset_ns = mean_reference - scale * mean_source

return scale, offset_ns

# 5. Explanation of each change

## 5.1 Use ClockObservation in the model

The current repository defines ClockObservation but AffineClockModel does not use it. This increment starts retaining each calibration pair in _observations. That is necessary because a multi-point fit cannot be reconstructed from only the first anchor and the latest pair.

## 5.2 Derive observation_count from retained observations

The current model increments an integer counter. Once observations are retained, len(_observations) becomes the single source of truth and avoids counter/list divergence.

## 5.3 Preserve the existing first-pair anchor contract

The first observation still sets _anchor_source_time and _anchor_reference_time_ns and transitions to ANCHORED. Existing anchor tests remain valid.

## 5.4 Preserve known-scale provisional mapping

The existing nominal_scale_ns_per_source_unit path remains intact. A sparse source with a supplied nominal scale can still map immediately from one anchor pair.

## 5.5 Re-estimate scale from all calibration observations

After two or more pairs, the model computes a provisional affine fit from every retained calibration observation. This extends the current two-point estimate without changing the RATE_ESTIMATING meaning.

## 5.6 Introduce the first real ALIGNED acceptance rule

The current config already contains min_learned_observations=5 and target_calibration_span_ns=2 seconds. This increment finally uses those settings. A model becomes eligible for ALIGNED only when both are satisfied.

## 5.7 Measure calibration span in the reference domain

The source units are deliberately unknown. Measuring the span in reference_time_ns guarantees that the 2-second policy means 2 seconds regardless of whether the source uses microseconds, milliseconds, ticks, or another counter.

## 5.8 Use centred ordinary least squares

The fit is performed on deltas from the first observation rather than huge absolute timestamps. The learned form is equivalent to reference = a*source + b, but is numerically safer and maps naturally from an anchor.

## 5.9 Do not force the regression through the first observation

The fitted offset relative to the anchor is retained. With perfect data it is near zero; later, when jitter is introduced, this prevents one delayed first observation from forcing the entire line through an unrepresentative point.

## 5.10 Learned mapping becomes available only after ALIGNED

RATE_ESTIMATING continues to expose the provisional scale for diagnostics/tests but does not expose a learned map. Once ALIGNED, map() uses the accepted learned fit. This preserves the current distinction between solvable and trusted.

## 5.11 Freeze the applied model for now

After ALIGNED, further observations do not alter the accepted calibration in this increment. They are retained only so later TRACKING work has a clear extension point. Continuous drift correction is intentionally not added yet.

# 6. Existing tests that must remain green

test_new_model_is_unobserved

test_first_pair_anchors_unknown_scale_clock

test_first_pair_with_known_scale_can_map

test_second_pair_enters_rate_estimation

Expected new total: the existing four behavioural tests plus the new 60 Hz alignment test should pass. Placeholder test files remain placeholders.

# 7. What this increment achieves

0 pairs

-> UNOBSERVED

1 pair

-> ANCHORED

2+ pairs

-> RATE_ESTIMATING

-> provisional learned scale exists

-> learned mapping still unavailable

>= 5 pairs AND >= 2 seconds of reference-clock span

-> ALIGNED

-> learned mapping available

-> arbitrary source timestamps can map to reference_time_ns

This is the first increment where ClockMesh actually performs its core job for an unknown-scale clock: learn a source-to-reference clock relationship from repeated timestamp pairs and apply that relationship to produce reference-clock timestamps.

# 8. Deliberate stop point

After this change, stop and verify the tests before adding robustness. The next TDD increment should intentionally introduce receive jitter and residual analysis so that robustness is added because a specific test requires it, not pre-emptively.

Do not yet implement MAD/Huber/outlier rejection.

Do not yet implement the 5-second deadline/fallback behaviour.

Do not yet implement TRACKING or drift correction.

Do not yet implement clock epochs/reset detection.

Do not yet implement ClockPath/chained mappings.

Do not yet add Nexus-specific concepts.

Repository baseline reviewed: mcrooks83/ClockMesh, main branch. This document describes the next proposed implementation increment; it does not claim that ALIGNED behaviour is already present.